## Slide 1: Zero Downtime Proof Of Concept
Architecture and Principles

## Slide 2: Goal
Proof for an Azure PaaS Deployment Architecture
Provide a foundational Architecture to form the basis of new greenfield deployment patterns for NBME’s Azure adoption
Primary Stakeholders:
  Application Development team
  & IT Operations

## Slide 3: Principles
Showcase ease of Operations

## Slide 4: Design
Part - 1 | Deploy a multi-tier architecture in 1-region (East US). | 
Foundational | 1 | App Gateway and/or Traffic Manager
 | 2 | Front-end App Service
 | 3 | Middle-tier Azure Function (as a proxy to business logic)
 | 4 | Cosmos DB
Part-2 | 1 | Introduce a version change to Middle-tier and CosmosDB
 | 2 | Deploy & Monitor Zero downtime
Part-3 | 1 | Introduce a version change to Front-end
 | 2 | Deploy & Monitor Zero downtime
Scenario: Assuming a three tier application, changes to any of the tier should not cause downtime

## Slide 5: R & R

## Slide 6
RG-BACKEND
FE
MID
TIER
FE
MID
TIER
OMS / Log Search
Azure Monitor
App Insights
DevOps
RG-NETWORKING
RG-V2
RG-V1
RG-OPERATIONS
verifies
STEP | EVENT
0 | Blank Azure Subscription
DEMO
SEQUENCE
1 | Site admin DEPLOYS entire stack containing V1 Monitors traffic
2 | Site Admin DEPLOYS v2 stack. No production traffic to v2 Monitors traffic.
3 | DevOps team VERIFIES V2 is working fine Monitors traffic
4 | Site admin and DevOps Puts v2 in rotation. Some live traffic to v2 Monitors traffic
5 | Site admin and DevOps Deprecates v1
Proposed
A controller like
Traffic Manager / Application Gateway
Notes: At any time, only one of the environments is live, with the live environment serving all production traffic. For this example, Blue is currently live and Green is idle.

## Slide 7: Single Region Zero Downtime
RG-BACKEND
FE
MID
TIER
FE
MID
TIER
OMS / Log Search
Azure Monitor
App Insights
DevOps
RG-NETWORKING
RG-V2
RG-V1
RG-OPERATIONS
verifies
STEP | EVENT
0 | Blank Azure Subscription
DEMO
SEQUENCE
1 | Site admin DEPLOYS entire stack containing V1 Monitors traffic
2 | Site Admin DEPLOYS v2 stack. No production traffic to v2 Monitors traffic.
3 | DevOps team VERIFIES V2 is working fine Monitors traffic
4 | Site admin and DevOps Puts v2 in rotation. Some live traffic to v2 Monitors traffic
5 | Site admin and DevOps Deprecates v1
Proposed
Application Gateway
(use as a regional controller)
Traffic Manager
Notes: At any time, only one of the environments is live, with the live environment serving all production traffic. For this example, Blue is currently live and Green is idle.

## Slide 8: Multi Region Deployment
Traffic Manager
Region 1
Region 2